Ping (like the cybersecurity version of Ring)

Senior Design Team Contract

University of Cincinnati

College of Education, Criminal Justice and Human Services

School of Information Technology

Josiah Bronkema

Alex Dzurec

Jared Volle

Table of Contents

Intent	3

Senior Design Contract	4

Project Summary	4

Problem Statement	4

Solution	4

Contact Information	5

Sponsor Information (if applicable)	5

Project Source	5

Project Objectives/Goals	6

Team Members and Responsibilities	6

Project Scope	7

Quick Project Timeline	7

Technologies Used	8

Ethical Considerations	8

Team Rules	9

Team Signatures:	9

References	10

# Intent

The following contract was written and agreed upon by Josiah Bronkema, Alex Dzurec, and Jared Volle. The contract provides expectations, objectives, and results for developing the Ping project.

The contract is effective for all team members participating in the Senior Design Capstone class series in the 2025-2026 academic year.

# Senior Design Contract

## Project Summary

Ping looks to revolutionize cybersecurity for the home of the average person in the same way Ring revolutionized the physical security of the home. Ping will combine various technologies to make security recommendations to a non-technical person in a way they can practically understand the risks of vulnerabilities and take effective action. Ping does not aim to provide 100% protection, but rather to protect users from being easy targets of mostly automated attacks.

## Problem Statement

[A problem statement is a short, concise paragraph with an explanation of a problem that a business, individual or society is facing accompanied by a proposed solution to the problem. You must have cited research in this section. ]

The major problem Ping attempts to address is the rapid expansion of the home network (sometimes called a Small Office, Home Office network) to encompass many devices (versus a single-family computer), and very little consumer solutions to security for said devices. (Hafeez et al., p. 1, 2018) Furthermore, many consumer security applications are simply Anti-Virus software (endpoint protection), which although effective to a certain extent at defending endpoints, does not address or account for network device vulnerabilities including routers and IoT devices. (Hafeez et al., p. 1, 2018) As a result, there have been increased attacks on IoT devices (which rarely receive software updates or endpoint protection solutions), while IoT adoption continues to increase (Hafeez et al., p. 1, 2018). The rapid expansion of insecure devices on the home network has made it more apparent than ever that a consumer-friendly network vulnerability scanner is needed. We propose Ping, a consumer-friendly vulnerability scanner, that can analyze a consumer’s network and make natural language recommendations to secure the network, informing users of the risks around default credential access, unpatched CVEs, and insecure smart home devices can pose to their network.

## Solution

[Summarizes your solution to the problem you have identified in your problem statement.  You will need to outline your approach to solving the problem identified in the problem statement.  Your discussion should cover portions of the solution and how you address the entire problem or individual parts of the problem. ]

Ping will be a stand-alone desktop application. Consumers will be able to download Ping and run on demand scans for their network. It is impractical to expect consumers to have an extra PC lying around, or the technical knowhow to have a constant running server scanning for vulnerabilities. As a result, Ping will allow consumers to initiate a vulnerability scan as they please from their desktop using a GUI. Ping will then use NMAP (with NSE extensions) to scan the consumer’s home network under the hood and gather information about the devices on the network, including various vulnerabilities on devices, fingerprints (identifying which devices are which), and services/firewall holes on certain devices that could indicate compromise. These details will then be used to track separate “issues” (vulnerabilities) in the user’s network. Each issue will have a title, description, and steps to fix the solution generated by a fine-tuned LLM. The LLM would then “translate” the issue into language the consumer understands, while raw technical results would still be available for consumers who desire it. Ultimately, by putting vulnerability scanner results in plain language we hope to lower the bar for entry on good Cybersecurity practices (on a network level) and help consumers secure their home network without having to fully understand technical concepts.

## Contact Information

| Team Member | Degree + Track Track N/A for BSCyber | Email | Phone Number OR Other Contact Info |
| --- | --- | --- | --- |
| First Last | BSIT – Software Dev | @mail.uc.edu | 111-222-3333 |
| Alex Dzurec | BSCYBER | dzurecar@mail.uc.edu | 440-381-9199 |
| Jared Volle | BSCYBER and BSIT | volleja@mail.uc.edu | 513-319-7055 |
| Josiah Bronkema | BSCYBER and BSIT | bronkejd@mail.uc.edu | 484-832-3972 |

## Sponsor Information (if applicable)

| Name | Company | Title | Email |
| --- | --- | --- | --- |
| First Last | ABC Inc. | Senior VP | seniorvp@abc.inc |

## Project Source

[In this section detail the inspiration behind your project, who conceived it and how? Who conducted the requirements analysis? How did the project team form?]

The team formed during the explanatory class on the Senior Design project in the Spring of 2025. Originally, our group created a contract for an idea that would bring Cybersecurity education to vulnerable populations (ie young children and the elderly). However, Alex and Josiah upon meeting brainstormed the idea of Ping. In essence, the original goal of helping non-technical people could be achieved perhaps more effectively by providing practical instructions to secure devices that many consumers would not immediately identify as vulnerable. Alex and Josiah then met with Jared and proposed the new direction, recognizing they all had a shared background in Cybersecurity and the desire to lower the bar for entry to the Cybersecurity domain. They agreed that Ping was the direction they’d like to take the project in.

## Project Objectives/Goals

[This section should include detail on what you hope your solution will accomplish along with measurable potential outcomes.

Highlight some major features (high level project goals) along with expected impact in a bulleted list.]

Ping Accomplishments

- Effective vulnerability scanning of traditional PCs.

- Effective network vulnerability scanning.

- Effective IOT vulnerability scanning.

- Translation of vulnerabilities into natural language.

- Practical recommendations to fix vulnerabilities.

- Ranked vulnerabilities by severity.

Ping Features

- Intuitive GUI.

- On-demand network scanning.

- Natural language “translation” of vulnerabilities.

- Connections to external learning resources (where applicable).

## Team Members and Responsibilities

[This section should detail each member’s role and the scope of their responsibilities.]

Alex Dzurec – Fine tuning LLMs to provide natural language explanations of vulnerabilities to users. Implementation of LLM(s) for inference (ideally on device via an engine like llama.cpp). Information support for the small LLM(s) (potentially RAG based Vector DBs to improve grounding, pulling search results, and/or tool calls). Integration of AI components into the main Ping application. Helping out with other parts of the project as needed.

Jared Volle-Responsible for developing and maintaining the core vulnerability scanning logic using nmap and NSE scripts. This includes managing device fingerprinting, collecting and parsing scan data, and ensuring reliable communication between the scanning engine and the GUI. Also, cover integrating the raw scan results into structured issues that can be passed to the LLM for natural language translation. Performance optimization and ensuring accurate results across different home network setups.

Josiah Bronkema – Responsible for researching, developing, and maintaining the front-end/GUI. This includes ensuring UX best practices are followed, proper display of generated elements from LLMs and the scanning engine, logo and graphical asset creation, and other various components that come along with front-end development.

## Project Scope

[In this section include a comprehensive scope of your solution along with a quick outline of the solution. The scope should be written out into actionable items that can be further broken down when developing a project plan. You should discuss how you need to scope your project to fit it into the timeline of Senior Design and what you need to leave out for a full solution.

“Our team will develop a functional application that enables users to solve xyz problem by utilizing the following features and functionality.”]

Our team will develop a functional application that enables users to secure their home network by utilizing the following features and functionality:

- Investigate and find NMAP/NSE scripts to provide the most valuable information when it comes to securing devices commonly found on a home network (ie PCs, IoT devices, potentially mobile devices).

- Create fine tuned LLM(s) for natural language translation of network vulnerabilities into practical explanations and guides (ideally running locally on device).

- Create intuitive GUI that balances technical information with practical advice and actionable items.

- Compile a one-click installer for Windows that allows the user to set up the application from a graphical wizard.

## Quick Project Timeline

[A rough estimate of your project timeline in a tabular format with the following fields:

| Task # | Task Name | Duration | Start Date | End Date |
| --- | --- | --- | --- | --- |
| 1 | Requirements Gathering & Research | 3 weeks | Sept 15, 2025 | Oct 5, 2025 |
| 2 | Initial System Design & Architecture | 3 weeks | Oct 6, 2025 | Oct 26, 2025 |
| 3 | GUI Wireframing & UX Planning | 2 weeks | Oct 27, 2025 | Nov 9, 2025 |
| 4 | Nmap & NSE Integration (Backend Dev) | 5 weeks | Nov 10, 2025 | Dec 14, 2025 |
| 5 | LLM Fine-Tuning & Natural Language Output | 6 weeks | Dec 15, 2025 | Jan 25, 2026 |
| 6 | GUI Development | 6 weeks | Jan 26, 2026 | Mar 8, 2026 |
| 7 | System Integration (GUI + Backend + LLM) | 3 weeks | Mar 9, 2026 | Mar 29, 2026 |
| 8 | Testing & Debugging | 1 week | Mar 30, 2026 | Apr 5, 2026 |

Your tasks can be grouped and broken down as needed.]

## Technologies Used

[A brief description of technologies you intend to use for the development and implementation of your solution.]

- NMAP/NSE – Utilize NMAP for network mapping along with the NSE library for further depth into the network that should yield fingerprints of devices, CVEs, and detect basic configuration vulnerabilities (such as default usernames/passwords).

- Hugging Face PEFT library – Utilize the Hugging Face PEFT (Performance Enhanced Fine Tuning) library to create fine tuned LLM(s) capable of meeting the natural language translation goal of the project.

- Web Technologies – Utilize web technologies (HTML, CSS, JS/TS) to design and create the GUI of the application.

## Ethical and Legal Considerations

Building a consumer-friendly vulnerability scanner such as Ping requires an evaluation of ethical and legal challenges. One of the most important considerations is authorization. Under the U.S. Computer Fraud and Abuse Act (CFAA), scanning networks or devices without consent can raise serious legal risks. To avoid this, Ping will be limited to scanning only the user’s own home network with explicit, informed consent. Before any scan runs, users will see a clear consent screen explaining the scope of the scan, and scans will default to safe, non-intrusive tests. This ensures that users understand and authorize the process, staying within ethical and legal boundaries (Radanliev et al., 2020).

Another challenge is data privacy, since device names, MAC addresses, and service banners collected during scans can qualify as personal data. To align with privacy principles such as data minimization under GDPR, Ping will keep all processing on-device by default, store only the minimum required data, and provide users with a one-click purge option. Users will not be required to share data with a cloud service unless they explicitly opt in. These practices reflect best-practice guidance on protecting consumer information and ensuring transparent, user-controlled data handling (European Data Protection Board, 2020; U.S. FTC, 2023).

From a technical ethics standpoint, IoT security is particularly concerning. Many consumer IoT devices ship with default credentials, outdated software, or poorly configured services, which make them easy targets. Ping will prioritize identifying these risks and explaining them in accessible language. The tool will incorporate security by design, following recommendations from organizations such as NIST and OWASP, including secure defaults, encryption, signed updates, and defense-in-depth practices (NIST, 2020; OWASP, 2023). By translating technical vulnerabilities into clear guidance while still allowing access to raw technical results, Ping ensures transparency while lowering the barrier for non-technical users (Radanliev et al., 2020).

Finally, responsible use of scanning tools is essential. Nmap, which Ping leverages, is powerful but can overwhelm devices or be misused if not configured carefully. To mitigate this, Ping will throttle scans by default, offer safe scan profiles, and restrict scope to local RFC1918 address ranges unless expanded by the user. Additionally, the project will implement strong user education, including disclaimers about lawful scanning and reminders about proper scope. These measures reflect both ethical responsibility and regulatory guidance to embed consumer safety into product design (ENISA, 2019).

## Team Rules

[Use this section to highlight the collective values of the team members.

- Plagiarism will not be tolerated. Any team member that plagiarizes will be subject to university policies and a team meeting will be called.

- Each team member will stay current on their tasks to ensure the project milestones are being met. If an event conflicts that will affect the completion of a deliverable, the team member will notify the other team members at least 24 hours in advance of the scheduled due date. In the event of a delay, the team member should communicate to the team the hurdle currently being faced in development.

- If a group member will be absent on class days or for an extended period of time, they will notify the other team members and the Instructors.

- Team members are expected to provide help on other aspects of the project beyond their formally defined responsibilities, as requested. In other words, team members will wear “many hats.”

- When AI code is used, team members are expected to be able to explain what each line of code does (at least at a high level) for security purposes.

- Code should be sufficiently documented so that other team members can quickly help with other parts of the project that are not their main responsibility.

# Team Signatures:

Signature:  ___Jared Volle_____________		Signature:  ____Josiah Bronkema____

Date:  ______9/15/2025______________		Date:  ________9/15/2025_______

Signature:  ____Alex Dzurec______________		Signature:

Date:  _______9/21/2025_______________		Date:  ___________________________

Advisor Signature

Jason Gerst

Date:  _______9/22/2025____________

# References

Properly list references cited in your paper using APA format. What you list in this paper’s reference section must be cited in the paper.

European Data Protection Board. (2020). Guidelines 07/2020 on the concepts of controller and processor in the GDPR. https://edpb.europa.eu

European Union Agency for Cybersecurity (ENISA). (2019). Good practices for security of IoT in the context of smart manufacturing. https://www.enisa.europa.eu

Federal Trade Commission (FTC). (2023). Protecting consumer privacy and data security: 2023 updates. https://www.ftc.gov

Hafeez, I., Antikainen, M., Ding, A. Y., & Tarkoma, S. (2018). IoT-KEEPER: Securing IoT Communications in Edge Networks. ArXiv.org. https://arxiv.org/abs/1810.08415

National Institute of Standards and Technology (NIST). (2020). NIST cybersecurity for IoT program: NISTIR 8259 - Foundational cybersecurity activities for IoT device manufacturers. https://doi.org/10.6028/NIST.IR.8259

Open Worldwide Application Security Project (OWASP). (2023). IoT top 10 vulnerabilities. https://owasp.org/www-project-internet-of-things

Radanliev, P., De Roure, D., Nurse, J. R. C., Nicolescu, R., Huth, M., Cannady, S., Montalvo, R. M., & Burnap, P. (2020). Future developments in cyber risk assessment for the internet of things. Computers in Industry, 102, 14–22. https://doi.org/10.1016/j.compind.2018.08.002